# AI SDLC Accelerator Platform - Vision, Requirements and Roadmap

Author: Ramana
Purpose: Rebuild and commercialize an AI-powered Requirements, Documentation, Agile and Testing platform for enterprise and banking customers.

# Executive Summary

The platform will manage requirements, generate documents, derive user stories and test cases, integrate with Jira/Azure DevOps/ALM, and provide enterprise-grade security, audit, governance and cloud-agnostic deployment.

# Product Vision

Single platform covering Requirements -> Documents -> User Stories -> Tasks -> Test Cases -> Traceability -> Delivery Tool Integration.

# Target Customers

Banks, Insurance Companies, Government, Consulting Firms, Product Companies.

# Technology Stack

Frontend: Next.js, Backend: FastAPI, Database: PostgreSQL, Security: Keycloak, AI: OpenAI/Azure OpenAI/Ollama, Deployment: Docker and Kubernetes.

# Reference Architecture

Security Layer, API Gateway, Core Platform, AI Engine, Document Engine, Connector Framework, PostgreSQL, Enterprise Integrations.

# Implementation Roadmap

## Phase 1 - Foundation (Weeks 1-4)

Product BRD

Solution Architecture

Database Model

FastAPI Setup

Next.js Setup

Docker Setup

Requirement CRUD

User Management

## Phase 2 - Documentation Engine (Weeks 5-6)

BRD Generator

FRD Generator

RTM Generator

Template Management

Word Export

PDF Export

## Phase 3 - AI Layer (Weeks 7-8)

Requirement Enhancement

Acceptance Criteria Generation

User Story Generation

Gap Analysis

## Phase 4 - Agile & Testing (Weeks 9-10)

Epic/Feature Mapping

Task Generation

Test Case Generation

Traceability Matrix

## Phase 5 - Connectors (Weeks 11-12)

Mock Connector

Jira Connector

Azure DevOps Connector

ALM Connector Framework

## Phase 6 - Security & Governance (Weeks 13-14)

RBAC

Audit Trail

Approvals

Versioning

Certificate Management

## Phase 7 - Enterprise Deployment (Weeks 15-16)

Docker Images

Kubernetes

AWS

Azure

Google Cloud

On-Prem

# Key Non-Functional Requirements

Cloud Agnostic

Multi Tenant Ready

Plugin Architecture

Auditability

GDPR Ready

Banking Security

SSO Support

Scalable Kubernetes Deployment